SMART INDIA HACKATHON

Project Proposal & Implementation Plan

An Interactive Vision-Language Assistant for Multimodal Remote Sensing Image Analysis through Text Queries

Domain: Space Technology / Remote Sensing & Geo-Informatics

Category: Software  |  Theme: AI/ML, Computer Vision, NLP

Prepared as a technical reference document for team planning and implementation

# 1. Problem Statement — Understanding & Restatement

Remote sensing (RS) satellites and UAVs generate massive volumes of multimodal imagery (optical, multispectral, SAR, thermal) every day. Analysts currently need specialised GIS training and manual effort to extract insights such as land-use classification, object detection, change detection, and disaster assessment from this imagery. There is a need for an intelligent system that allows a user to simply type or speak a natural-language query about a satellite/aerial image and receive an accurate, grounded, human-readable answer — without needing to operate complex GIS software.

The goal of this project is to design and build an Interactive Vision-Language Assistant that fuses computer vision (image understanding) with natural language processing (query understanding & response generation) so that users can 'converse' with remote sensing imagery — asking questions like "How many ships are docked at this port?", "Has the forest cover reduced compared to last year?", or "Identify flooded regions in this scene" — and get precise, explainable answers, optionally with visual grounding (bounding boxes/masks) on the image itself.

## 1.1 Core Capabilities Expected

- Image Captioning — generate a natural-language description of a given RS scene (urban, agricultural, coastal, forest, etc.)

- Visual Question Answering (VQA) — answer free-form questions about objects, counts, land cover, and spatial relationships in the image

- Object Detection & Localization / Visual Grounding — detect objects (ships, vehicles, buildings, airplanes) and highlight them with bounding boxes when referenced in a query

- Scene Classification — classify the RS image into categories (residential, industrial, agricultural, water body, forest, etc.)

- Change Detection — compare two temporal images of the same location and describe/quantify changes in natural language

- Multimodal & Multi-sensor Support — handle optical (RGB), multispectral, and where possible SAR/infrared inputs

- Conversational / Multi-turn Interaction — allow follow-up questions that retain context of the previously discussed image and region

# 2. Proposed Solution — Overview

We propose building a domain-adapted Vision-Language Model (VLM) pipeline, inspired by recent remote-sensing-specific research systems such as GeoChat, RS-LLaVA, EarthGPT and RSGPT, combined with a lightweight, task-specific computer-vision backbone for detection/segmentation and a retrieval-augmented, tool-using orchestration layer. Rather than training a giant foundation model from scratch (infeasible in a hackathon timeframe), the solution fine-tunes an existing open-source Large Vision-Language Model on curated remote-sensing instruction data using parameter-efficient techniques (LoRA / QLoRA), and wraps it with supporting CV tools (detector, change-detection module) that the language model can call as 'tools' to ground its answers in real image analysis rather than hallucination.

## 2.1 High-Level Architecture

The system is composed of five layers: (1) a Presentation/Interaction layer (web or mobile app for text/voice queries and image upload), (2) an Orchestration layer (query router + tool-calling agent), (3) a Perception layer (vision backbone + specialised CV tools: detector, segmenter, change-detector), (4) a Reasoning/Language layer (the fine-tuned VLM that fuses visual features with the text query to produce grounded answers), and (5) a Data & Knowledge layer (RS imagery datasets, geospatial metadata, vector store for retrieval-augmented context).

### 2.2 Layer-wise Responsibilities

| Layer | Responsibility | Key Components |
| --- | --- | --- |
| Presentation | Image upload, text/voice query input, map view, result visualisation | React/Next.js or Streamlit UI, Leaflet/Mapbox map |
| Orchestration | Parse intent, decide which tool(s) to invoke, manage conversation state | LLM-based agent/router, session/context manager |
| Perception (CV) | Feature extraction, object detection, segmentation, change detection | CNN/ViT backbone (CLIP-RSICD, ResNet), YOLOv8/DETR, Siamese CD network |
| Reasoning (VLM) | Fuse image + text, generate grounded natural-language answer | Fine-tuned LLaVA/GeoChat-style model (LoRA/QLoRA adapted) |
| Data & Knowledge | Store imagery, embeddings, geospatial metadata, past query logs | PostgreSQL/PostGIS, vector DB (FAISS/Milvus), object storage (S3/MinIO) |

# 3. End-to-End Workflow

The functional pipeline that a single user query passes through:

- User uploads/selects a remote sensing image (or picks a location on the map, which fetches the corresponding satellite tile) and types/speaks a query in natural language.

- Pre-processing module normalises the image — resizing, tiling for very high resolution scenes, band selection for multispectral data, and geo-referencing metadata extraction (lat/long, acquisition date, sensor type).

- The Orchestration Agent parses the query intent (captioning / VQA / detection / classification / change-detection / comparison) using the language model's own reasoning, optionally consulting a small intent-classifier for speed.

- Based on intent, the Perception layer runs the relevant CV tool(s): the vision encoder always extracts global + patch-level embeddings; object detector runs if counting/localization is needed; the change-detection network runs if two temporal images are supplied.

- The visual embeddings/tool outputs (detections, masks, statistics) are passed together with the original text query into the fine-tuned Vision-Language Model, which reasons over both modalities to compose a final natural-language answer.

- If the query implies a location reference ("this area", "the northern part"), the model also returns bounding boxes/segmentation masks/coordinates so the UI can overlay the answer visually on the image.

- The response (text + optional visual overlay + confidence score) is rendered back to the user; the conversation state (image, prior Q&A) is retained so follow-up questions can be asked without re-uploading the image.

- All interactions are logged (query, image id, model output, latency, user feedback) for continuous evaluation and future fine-tuning.

Note: A visual flow diagram of this pipeline (Image/Query → Pre-processing → Orchestrator → Perception Tools + VLM Reasoning → Grounded Answer → UI) should be prepared as a slide/poster during the hackathon presentation.

# 4. Core Techniques & Technical Approach

## 4.1 Base Vision-Language Model Selection

Rather than training from scratch, adapt an existing open-source multimodal LLM to the remote-sensing domain. Recommended base architectures, in increasing order of resource requirement:

| Base Model | Type | Why suitable |
| --- | --- | --- |
| CLIP / RemoteCLIP / GeoCLIP | Vision-language contrastive encoder | Strong zero-shot RS image-text alignment; good as the vision backbone / retrieval encoder |
| LLaVA-1.5 / LLaVA-OneVision | General-purpose open VLM | Well-documented instruction-tuning recipe; base architecture used by GeoChat/RS-LLaVA |
| Qwen2-VL / Qwen2.5-VL | Open multimodal LLM | Native high-resolution image handling and grounding/bounding-box output support |
| GeoChat / RS-LLaVA (reference) | RS-domain fine-tuned VLM | Directly reusable methodology: LoRA fine-tuning of LLaVA on RS instruction data with region-level grounding |

## 4.2 Domain Adaptation Strategy — Instruction Fine-Tuning

- Freeze the base LLM's lower layers and the vision encoder; fine-tune only a lightweight adapter using LoRA/QLoRA — this drastically reduces GPU/VRAM and training time, feasible on 1–2 consumer GPUs (as demonstrated by GeoChat and RS-LLaVA).

- Build/curate an RS Instruction Dataset in the standard (image, question, answer) triplet format covering captioning, VQA, classification and grounding — generated by converting existing labelled RS datasets into conversational form (rule-based templates + LLM-assisted paraphrasing).

- Multi-task training: mix captioning, VQA, scene-classification and grounding examples in the same fine-tuning run so the model generalises across query types instead of overfitting to one task.

- Use a projection/adapter module (MLP or Q-Former style) to align RS-specific visual embeddings (which differ significantly from natural-image statistics: top-down view, small dense objects, varying GSD/resolution) with the LLM's token embedding space.

## 4.3 Supporting Computer-Vision Tools (Tool-Calling / Agentic Layer)

To reduce hallucination and improve numeric precision (e.g., exact object counts), the VLM should not rely purely on its own generation — it should call deterministic CV tools and ground its final answer in their outputs:

| Tool | Technique | Used for |
| --- | --- | --- |
| Object Detector | YOLOv8 / Faster R-CNN / DETR fine-tuned on DOTA or NWPU VHR-10 | Counting & localizing ships, vehicles, aircraft, buildings |
| Semantic Segmentation | U-Net / DeepLabV3+ / SegFormer on LoveDA or Potsdam datasets | Land-cover mapping (vegetation, water, urban, bare soil) |
| Change Detection | Siamese CNN / Transformer (e.g., ChangeFormer) on bi-temporal pairs | Deforestation, urban expansion, flood/disaster before-after analysis |
| OCR / Metadata Reader | Standard OCR + EXIF/geo-metadata parser | Reading embedded scale bars, coordinates, sensor tags |

## 4.4 Retrieval-Augmented Generation (RAG) for Geospatial Context

Maintain a vector database of previously analysed regions, known landmark metadata, and domain knowledge (e.g., typical crop calendars, disaster event records). When a query references external context ("is this normal for this season?"), the orchestrator retrieves relevant chunks and injects them into the VLM prompt — improving factual grounding beyond what is visible in pixels alone.

## 4.5 Multimodal Fusion Technique

Use an early/mid-fusion strategy: the image is split into patches, encoded by a Vision Transformer, projected into the LLM's embedding space via a trainable projector, and concatenated with the tokenised text query before being passed through the transformer decoder — this is the same fusion strategy used by LLaVA-style architectures and allows the single model to jointly attend over visual patches and language tokens for grounded, explainable answers.

# 5. Datasets

| Dataset | Task | Details |
| --- | --- | --- |
| RSICD / UCM-Captions / Sydney-Captions | Image Captioning | Standard RS captioning benchmarks, tens of thousands of image-caption pairs |
| RSVQA (LR & HR) | Visual Question Answering | Low & high resolution VQA pairs over Sentinel-2 and aerial imagery |
| NWPU-RESISC45 | Scene Classification | 45 scene classes, 31,500 images — good for pre-training the vision encoder |
| DOTA / NWPU VHR-10 | Object Detection | Oriented bounding boxes for 15–18 object categories in aerial imagery |
| LoveDA / ISPRS Potsdam & Vaihingen | Semantic Segmentation | Pixel-level land-cover labels for urban/rural scenes |
| LEVIR-CD / OSCD | Change Detection | Bi-temporal image pairs with building/land-cover change masks |
| GeoChat-Instruct (318k) | Instruction Tuning | Ready-made multimodal instruction dataset combining captioning, VQA, grounding and classification for RS — ideal seed data to fine-tune on directly |

For a hackathon timeline, prioritise reusing the GeoChat-Instruct dataset (or a filtered subset of it) plus RSVQA and NWPU-RESISC45 rather than building an instruction dataset from scratch.

# 6. Suggested Technology Stack

| Layer | Tools / Frameworks |
| --- | --- |
| Model training & fine-tuning | PyTorch, HuggingFace Transformers + PEFT (LoRA/QLoRA), bitsandbytes, DeepSpeed/Accelerate |
| Base VLM checkpoints | LLaVA-1.5 / Qwen2.5-VL / open GeoChat weights (where licensing permits) |
| Detection / Segmentation | Ultralytics YOLOv8, MMDetection, MMSegmentation |
| Backend / Serving | FastAPI, vLLM / TGI for inference serving, Celery for async jobs |
| Vector store & RAG | FAISS / Milvus / Chroma, LangChain or a custom lightweight agent loop |
| Database | PostgreSQL + PostGIS for geospatial metadata, MinIO/S3 for raster storage |
| Frontend | React/Next.js, Leaflet or Mapbox GL for map + overlay visualisation |
| Deployment / MLOps | Docker, Kubernetes (optional), GitHub Actions CI, Weights & Biases for experiment tracking |
| Hardware | 1–2 NVIDIA GPUs (A100/RTX 4090 class) for LoRA fine-tuning; CPU-only fallback for inference-only demo using quantised (4-bit) models |

# 7. Step-by-Step Implementation Plan

A phase-wise plan suitable for a hackathon build cycle (pre-event research through final demo):

## Phase 1 — Research & Setup (Days 1–2)

- Study reference architectures: GeoChat, RS-LLaVA, EarthGPT, RSGPT and their published training recipes.

- Finalise scope: which tasks to support first (recommend starting with Captioning + VQA + Detection, adding Change Detection later if time permits).

- Set up environment: GPU access (Colab Pro/Kaggle/college cluster/cloud credits), repository structure, experiment tracking.

- Download and inspect datasets (RSICD, RSVQA, NWPU-RESISC45, DOTA); write data-loading and pre-processing scripts.

## Phase 2 — Data Preparation (Days 2–3)

- Convert each dataset into a unified instruction format: {image, instruction/question, response}.

- Balance the mixture across tasks (captioning : VQA : classification : grounding) to avoid the model overfitting to one skill.

- Hold out a validation and test split per task for later evaluation.

## Phase 3 — Model Fine-Tuning (Days 3–5)

- Load a pretrained open VLM (e.g., LLaVA-1.5-7B or Qwen2.5-VL-7B) and its vision encoder.

- Attach LoRA adapters to the language model's attention/MLP layers (rank 16–64) and optionally fine-tune the vision-language projector fully.

- Train with a multi-task instruction-tuning objective (next-token cross-entropy on the answer tokens only, masking the prompt).

- Monitor validation loss per task; checkpoint regularly; log samples to catch hallucination early.

- In parallel, fine-tune the object-detection model (YOLOv8) on DOTA/NWPU VHR-10 for the tool-calling detector.

## Phase 4 — Tool Integration & Orchestration (Days 5–6)

- Wrap the detector, segmentation model, and change-detection model as callable 'tools' with a well-defined input/output schema (JSON).

- Build the orchestration/agent logic: given a query, decide which tool(s) to call, then feed tool outputs + image + query back into the VLM for final answer synthesis.

- Implement grounding: map any bounding boxes/regions mentioned in the answer back to pixel coordinates for overlay rendering.

## Phase 5 — Application Development (Days 6–7)

- Build the frontend: image upload / map-based location picker, chat interface, and an overlay canvas to draw detection boxes/masks on the image.

- Build the backend API (FastAPI) exposing endpoints: /upload, /query, /history, and connect it to the model-serving layer.

- Add conversation/session memory so follow-up questions reference the same image context.

## Phase 6 — Evaluation & Refinement (Days 7–8)

- Run quantitative evaluation (see Section 8) on held-out test sets per task.

- Conduct qualitative review: manually inspect 30–50 diverse queries for hallucination, counting accuracy, and grounding correctness.

- Fix failure modes: prompt-engineer the orchestrator, add few-shot exemplars, or targeted fine-tuning on error cases.

## Phase 7 — Demo & Presentation (Final Days)

- Prepare 3–4 compelling demo scenarios (e.g., port ship-counting, deforestation change-detection, flood extent mapping, urban land-use query).

- Prepare architecture diagram, dataset/technique summary slide, and a live or recorded demo video as a fallback.

- Highlight novelty, feasibility, and impact clearly for judges (see Section 10).

# 8. Evaluation Metrics

| Task | Metric(s) |
| --- | --- |
| Image Captioning | BLEU-4, METEOR, ROUGE-L, CIDEr |
| Visual Question Answering | Exact-match Accuracy, Overall/Per-category Accuracy (as in RSVQA benchmark) |
| Scene Classification | Top-1 / Top-5 Accuracy, F1-score, Confusion Matrix |
| Object Detection | mAP@0.5, mAP@0.5:0.95, Precision/Recall |
| Change Detection | F1-score, IoU, Overall Accuracy on change masks |
| Visual Grounding | IoU@0.5 between predicted and ground-truth boxes |
| System-level | End-to-end latency, hallucination rate (human-annotated), user satisfaction score |

# 9. Anticipated Challenges & Mitigation

| Challenge | Mitigation Strategy |
| --- | --- |
| Domain gap between natural images and top-down RS imagery | Fine-tune vision encoder/projector on RS-specific data; use RS-pretrained encoders (RemoteCLIP/GeoCLIP) instead of natural-image CLIP |
| Small, dense objects at varying ground-sample-distance (GSD) | Tile very high-resolution images before encoding; use detection models specialised for small-object aerial detection (oriented bounding boxes) |
| Limited compute/time during hackathon | Use parameter-efficient fine-tuning (LoRA/QLoRA) and 4-bit quantised inference; leverage existing pretrained RS-VLM checkpoints where available |
| Model hallucination on counts/measurements | Ground numeric answers in deterministic CV tool outputs (detector/segmenter) rather than free-form generation |
| Multi-sensor data (SAR, multispectral) handling | Start with optical/RGB only for MVP; add a separate SAR-specific encoder or band-stacking pre-processing as a stretch goal |
| Evaluation data scarcity for novel query types | Use existing benchmarks (RSVQA, RSICD) for core metrics; conduct human evaluation for open-ended/creative queries |

# 10. Novelty & Differentiators (For Judges)

- Unified conversational interface across multiple RS tasks (captioning, VQA, detection, change-detection) instead of siloed single-purpose tools.

- Tool-grounded reasoning: combines a language model's flexibility with deterministic CV tool outputs, reducing hallucination and improving numeric precision.

- Visual grounding of answers directly on the image (bounding boxes/masks), making outputs explainable and trustworthy for analysts/decision-makers.

- Multi-turn, context-aware interaction that mirrors how a human GIS analyst would be consulted, lowering the barrier for non-expert users (disaster-management officials, agriculture departments, urban planners).

- Efficient, hackathon-feasible training approach (LoRA/QLoRA fine-tuning of open models) rather than requiring foundation-model-scale compute.

# 11. Potential Use Cases / Impact

| Sector | Example Query | Value Delivered |
| --- | --- | --- |
| Disaster Management | "Show me flooded regions in this district compared to last week." | Faster situational awareness for relief teams |
| Agriculture | "What is the crop health status of this field?" | Early stress/disease detection for farmers & agri-departments |
| Urban Planning | "How has built-up area changed in this zone over 5 years?" | Data-driven planning & unauthorised construction monitoring |
| Defence / Border Security | "Count and locate all vehicles in this area." | Rapid, natural-language surveillance analysis |
| Forestry & Environment | "Has deforestation occurred in this reserve this year?" | Automated compliance & conservation monitoring |

# 12. Suggested Team Role Distribution

| Role | Responsibility |
| --- | --- |
| ML/VLM Engineer(s) | Model selection, LoRA fine-tuning, instruction-data preparation, evaluation |
| CV Engineer | Detection/segmentation/change-detection model training and integration as tools |
| Backend/MLOps Engineer | API design, model serving, database, tool-orchestration logic |
| Frontend Developer | Chat UI, map/image visualisation, overlay rendering of grounded results |
| Domain/GIS Researcher & Presenter | Dataset curation, use-case validation, pitch/demo storytelling |

# 13. Key Reference Systems (For Further Reading)

- GeoChat — Grounded Large Vision-Language Model for Remote Sensing (CVPR 2024)

- RS-LLaVA — A Large Vision-Language Model for Joint Captioning and VQA in RS Imagery

- EarthGPT — Universal Multi-Sensor Multimodal LLM for Remote Sensing

- RSGPT — A Remote Sensing Vision-Language Model and Benchmark

- LHRS-Bot — VGI-Enhanced Multimodal LLM for Remote Sensing

- RSVQA — Visual Question Answering Benchmark for Remote Sensing

End of Document — prepared for Smart India Hackathon team planning and technical reference.